DATA PRODUCT MANAGER

Portfolio of Projects

End-to-End Data Products That Drive Real Business Decisions

3 Projects Demonstrated:

Project 1 — Executive Business KPI Dashboard

Project 2 — Data Quality & Governance Framework

Project 3 — Data-Driven Operations Optimization Tool

"I've owned data products end-to-end — from defining stakeholder needs and writing user stories to shaping data models and delivering dashboards that drive real business decisions."

- Rahul Reddy Puchakayala

PROJECT 1

# Executive Business KPI Dashboard

| Role | Data Product Manager (Lead) |
| --- | --- |
| Tools | Power BI / Tableau, SQL, Snowflake, dbt, Figma (wireframes) |
| Timeline | 12 weeks (3 sprints of 4 weeks each) |
| Status | Production — adopted by 6 executives, 3 business units |

## Problem Statement

Executives across Finance, Operations, and Product lacked a single source of truth. Metrics were inconsistent across teams, reports were delayed by 3–5 days, and strategic decisions were slow due to fragmented, siloed data.

## Stakeholder Mapping

Three primary stakeholder groups were identified, each with distinct data needs and success criteria:

| Stakeholder | Primary View | Key Metrics |
| --- | --- | --- |
| CFO / Finance | Revenue View | ARR, Gross Margin, CAC, Burn Rate |
| VP Operations | Efficiency View | Ticket Resolution, SLA Uptime, Cost per Op |
| VP Product | Usage View | MAU, DAU, Feature Adoption, NPS, Churn |
| CEO / Board | Executive Summary | All KPIs, YoY growth, forecasts |
| Regional VPs | Regional Drilldown | Revenue by region, target attainment |

## User Stories

| ID | As a... | I want to... | So that... |
| --- | --- | --- | --- |
| US-01 | CFO | see revenue trends by quarter and region | I can forecast growth and set targets for next year |
| US-02 | VP Operations | receive alerts when efficiency drops >10% | I can act immediately before it impacts SLAs |
| US-03 | VP Product | view feature adoption by user cohort | I can prioritize the roadmap based on actual usage |
| US-04 | Regional VP | drill down by region and product line | I can identify underperforming areas and intervene |
| US-05 | Any Executive | export a one-page board summary | I can share insights without needing a BI license |
| US-06 | CEO | see forecasted revenue with confidence bands | I can communicate reliable expectations to the board |

## Data Model

The star schema below powers all dashboard views. Fact tables capture transactional events; dimension tables provide context for filtering and drill-downs.

Fact Table: fact_transactions

| Column | Type | Description | Notes |
| --- | --- | --- | --- |
| transaction_id | BIGINT (PK) | Unique transaction identifier | Auto-increment |
| customer_id | INT (FK) | Links to dim_customers | Foreign key |
| region_id | INT (FK) | Links to dim_regions | Foreign key |
| product_id | INT (FK) | Links to dim_products | Foreign key |
| date_id | INT (FK) | Links to dim_date | Foreign key |
| revenue_usd | DECIMAL(12,2) | Revenue amount in USD | Non-negative |
| cogs_usd | DECIMAL(12,2) | Cost of goods sold | Non-negative |
| transaction_type | VARCHAR(50) | New, Renewal, Expansion, Churn | Enum |
| created_at | TIMESTAMP | Record creation time | UTC |

Dimension Table: dim_customers

| Column | Type | Description | Notes |
| --- | --- | --- | --- |
| customer_id | INT (PK) | Unique customer ID |  |
| customer_name | VARCHAR(200) | Legal entity name |  |
| segment | VARCHAR(50) | Enterprise / Mid-Market / SMB | Enum |
| industry | VARCHAR(100) | Customer industry vertical |  |
| contract_start | DATE | Subscription start date |  |
| arr_band | VARCHAR(20) | Revenue tier (<10K, 10K-100K, >100K) | Derived |

Dimension Table: dim_regions

| Column | Type | Description | Notes |
| --- | --- | --- | --- |
| region_id | INT (PK) | Unique region ID |  |
| region_name | VARCHAR(100) | e.g. North America, EMEA |  |
| sub_region | VARCHAR(100) | e.g. Western Europe |  |
| country | VARCHAR(100) | Country name |  |
| currency | VARCHAR(10) | ISO 4217 currency code |  |
| target_revenue | DECIMAL(14,2) | Quarterly target in USD | Set by Finance |

## Dashboard Layout & Filters

| Layer | Component | Filters Available | Stakeholder |
| --- | --- | --- | --- |
| Top KPI Bar | 4 headline metrics with sparklines | Period, Region | All |
| Trend Chart | Revenue vs Cost, monthly bars | Quarter, Year, Product | CFO, CEO |
| Regional Map | Heat map with target attainment | Region, Sub-region | Regional VPs |
| Product Mix | Donut + ranked table | Product line, Segment | VP Product |
| Alerts Panel | Live signals, anomaly flags | Severity, Category | Ops, CEO |
| Drilldown | Click-through to row level | Any dimension | All |

## Agile Execution — Backlog & Sprints

| # | Feature / Story | Priority | Sprint | Status |
| --- | --- | --- | --- | --- |
| 1 | KPI taxonomy definition with Finance team | Critical | Sprint 1 | Done |
| 2 | Data model design (star schema) | Critical | Sprint 1 | Done |
| 3 | ETL pipeline: Salesforce > Snowflake | High | Sprint 1 | Done |
| 4 | CFO revenue view — core layout | High | Sprint 1 | Done |
| 5 | Ops efficiency view with SLA tiles | High | Sprint 2 | Done |
| 6 | Product usage view (MAU, NPS, Churn) | High | Sprint 2 | Done |
| 7 | Regional drilldown + heat map | Medium | Sprint 2 | Done |
| 8 | Alert engine: anomaly detection rules | Medium | Sprint 2 | Done |
| 9 | Row-level security (stakeholder access) | High | Sprint 3 | Done |
| 10 | Export: one-page board summary PDF | Medium | Sprint 3 | Done |
| 11 | Adoption training + documentation | Medium | Sprint 3 | Done |
| 12 | Forecasting module (Phase 2) | Low | Backlog | Planned |

## Metrics & Business Impact

| Metric | Before | After (3 months) |
| --- | --- | --- |
| Report delivery lag | 3–5 days | Near real-time (<15 min) |
| Dashboard adoption rate | N/A (new) | 82% of target users weekly |
| Decision turnaround time | 4–6 days | < 24 hours |
| KPI definition conflicts | Frequent | Zero (single source of truth) |
| Exec time on report prep | 6–8 hrs/week | < 30 min/week |
| Data-driven decisions | Anecdotal | Tracked, attributed to dashboard |

PROJECT 2

# Data Quality & Governance Framework

| Role | Data Product Manager (Lead) + Data Engineering partnership |
| --- | --- |
| Tools | Great Expectations, dbt tests, Monte Carlo, Airflow, Slack alerts |
| Timeline | 10 weeks (iterative rollout across 3 data domains) |
| Status | Live in production — monitoring 4.2M+ records daily |

## Problem Statement

Bad data led to wrong decisions, erosion of trust in analytics, and repeated firefighting. Three root causes were identified:

- Missing values: 18% of customer records had no contract_start date, breaking cohort analysis

- Inconsistent schemas: Revenue reported in local currency in some sources, USD in others — causing a $2.3M discrepancy in a board report

- Duplicate records: 6.4% of customer records were duplicated due to inconsistent CRM imports

## Product Framing

Data quality was repositioned as a product, not backend infrastructure. This framing shift unlocked executive sponsorship and cross-team adoption.

| Before: Infrastructure Mindset | After: Product Mindset |
| --- | --- |
| - "Fix it when someone complains" - No ownership model - Reactive: firefighting - No SLAs or measurement | - Proactive monitoring with alerts - Clear data ownership per domain - Defined SLAs: 99.5% accuracy target - Metrics tracked weekly, reviewed in sprint |

## Solution Design: Data Quality Pipeline

A four-layer data quality pipeline was implemented, running automatically on every dbt model refresh:

| Layer | Tool / Method | What It Checks | Failure Action |
| --- | --- | --- | --- |
| Source Ingestion | dbt source freshness | Data arrived within SLA window | Alert + pause downstream |
| Schema Validation | dbt tests + Great Expectations | Column types, nullability, enums | Fail run, notify data owner |
| Business Rules | Custom dbt tests | Revenue > 0, dates valid, FK integrity | Quarantine records |
| Duplicate Detection | SQL dedup fingerprint | Exact + fuzzy match on key fields | Flag + route to review queue |
| Statistical Anomaly | Monte Carlo DQ | Volume, distribution, freshness drift | Slack alert + on-call page |
| Monitoring Dashboard | Internal BI tool | Pass rates, incident trends, SLAs | Executive visibility |

## Data Ownership Model

| Data Domain | Data Owner | Steward (Tech) |
| --- | --- | --- |
| Customer / CRM | VP Sales | Sales Ops Engineer |
| Revenue / Finance | CFO | Data Warehouse Lead |
| Product Usage | VP Product | Analytics Engineer |
| Operations / ITSM | VP Operations | Platform Engineer |
| Marketing Attribution | CMO | Marketing Analytics |

## User Stories

| ID | As a... | I want to... | So that... |
| --- | --- | --- | --- |
| US-01 | Data Consumer (Analyst) | know when a dataset fails quality checks | I don't use bad data in my analysis |
| US-02 | Data Owner (VP Sales) | see my domain's data quality score weekly | I can hold my team accountable |
| US-03 | Data Engineer | get a Slack alert when a check fails | I can fix it before downstream jobs run |
| US-04 | CFO | see a data accuracy trend over time | I can demonstrate governance maturity to auditors |
| US-05 | Product Manager | flag a record for review without engineering | I can self-serve data corrections without a ticket |

## Metrics & Business Impact

| Metric | Baseline | After 3 Months |
| --- | --- | --- |
| Data accuracy rate | 81.6% | 99.2% |
| Data incidents per month | 14 critical | 3 minor |
| Mean time to resolve incident | 3.2 days | 4.6 hours |
| % tables with active ownership | 0% | 100% |
| Trust score (quarterly exec survey) | 34/100 | 78/100 |
| Analyst time on data validation | ~40% | ~8% |

PROJECT 3

# Data-Driven Operations Optimization Tool

| Role | Data Product Manager + Ops stakeholder lead |
| --- | --- |
| Tools | Python (pandas, Prophet), Airflow, Redshift, Grafana, PagerDuty |
| Timeline | 8 weeks (4 sprints x 2 weeks, Agile) |
| Status | Live in production, adopted by 3 ops teams, saving $420K/yr |

## Problem Statement

The operations team was flying blind. Despite generating large volumes of operational data, they had no real-time insights, no predictive signals, and no actionable recommendations. Problems were identified only after they escalated.

| Pain Point | Impact | Root Cause | Data Signal Available? |
| --- | --- | --- | --- |
| No real-time visibility | Late incident response | Manual reporting cycle | Yes — untapped |
| No demand forecasting | Over/under-staffing | Reactive scheduling | Yes — untapped |
| Alert fatigue from generic tools | Missed real issues | No threshold tuning | Yes — poorly used |
| No cost attribution | Budget overruns | No ops cost model | Partial |

## Data Inputs

Two data streams power the product:

- Historical performance: 24 months of ticket data, incident logs, SLA records, staffing schedules, cost data from finance system

- Real-time activity: Live event stream from ITSM (ServiceNow), infrastructure monitoring (Datadog), capacity utilization metrics

## User Stories

| ID | As a... | I want to... | So that... |
| --- | --- | --- | --- |
| US-01 | Ops Manager | see a real-time ops dashboard | I know what is happening right now without asking engineers |
| US-02 | Ops Manager | receive smart alerts when performance drops >15% | I can act before it becomes an incident |
| US-03 | Workforce Planner | see tomorrow's predicted demand by category | I can schedule the right team size in advance |
| US-04 | VP Operations | track cost per resolved ticket over time | I can show finance where we are improving efficiency |
| US-05 | On-Call Engineer | see recommended actions for common incident types | I reduce MTTR without escalating to senior engineers |
| US-06 | Operations Analyst | export weekly ops metrics for the QBR deck | I save 4 hours of manual report prep per week |

## Agile Execution Plan

The product was built and iterated across 4 two-week sprints:

| Sprint | Theme | Key Deliverables |
| --- | --- | --- |
| Sprint 1 | Foundation | Data model, historical ETL, baseline metrics defined |
| Sprint 2 | Real-Time Core | Live dashboard, alert engine, Slack integration |
| Sprint 3 | Predictive Layer | Demand forecasting (Prophet), anomaly detection |
| Sprint 4 | Optimization & Adoption | Recommended actions, export, training, rollout |

Backlog refinement was held weekly. Tradeoffs made during delivery:

- Descoped: Real-time cost attribution (moved to Phase 2 — data not clean enough)

- Added: Slack-native alert summaries (requested by ops team during Sprint 2 demo)

- Prioritized: Forecast confidence bands over raw predictions (VP Ops feedback in Sprint 3 retro)

## Key Features Delivered

| Feature | What It Does | Data Source | Stakeholder |
| --- | --- | --- | --- |
| Real-time Ops Dashboard | Live KPIs: ticket volume, MTTR, SLA health, cost per ticket | ITSM + Datadog | Ops Manager |
| Smart Alert Engine | Fires when metric deviates >15% from rolling baseline | All sources | On-Call + Ops Mgr |
| Demand Forecast | Predicts next-day ticket volume by category (87% accuracy) | Historical ITSM | Workforce Planner |
| Recommended Actions | Surfaces top-3 fix steps for recurring incident types | Incident knowledge base | On-Call Engineer |
| Cost Attribution | Tracks cost per ticket by team, category, priority level | Finance + ITSM | VP Operations |
| QBR Export | Auto-generates weekly ops summary PDF | All sources | Ops Analyst |

## Metrics & Business Impact

| Metric | Before | After (Quarter 1) |
| --- | --- | --- |
| Mean time to detect incident | 47 minutes | 6 minutes |
| Mean time to resolve (MTTR) | 3.8 hours | 1.4 hours |
| Forecast accuracy (demand) | N/A | 87% (within 10%) |
| Staffing efficiency | 71% | 88% |
| Cost per resolved ticket | $52.40 | $38.10 (−27%) |
| Annual cost savings | Baseline | $420K annualized |
| Ops report prep time | 4 hrs/week | < 20 min/week |

## Portfolio Summary — What This Proves

| Capability | Project 1 — KPI Dashboard | Project 2 — Data Quality | Project 3 — Ops Tool |
| --- | --- | --- | --- |
| Stakeholder alignment | Multi-stakeholder mapping | Ownership model by domain | Pain point workshops |
| Data product thinking | Star schema + BI layers | Quality as a product | Ops data as a product |
| Backlog ownership | 12-item prioritized backlog | Iterative domain rollout | 4-sprint Agile plan |
| Business translation | Business KPIs to data models | Trust to measurable SLAs | Ops pain to data signals |
| Agile execution | 3 x 4-week sprints | Iterative domain expansion | 4 x 2-week sprints |
| Impact / outcomes | 82% adoption, <24hr decisions | 99.2% accuracy, 6x faster fix | $420K savings, 87% forecast acc. |

Interview Talking Points

- "I owned this end-to-end — from the first stakeholder workshop through to measuring adoption impact."

- "I wrote the user stories, designed the data model, prioritized the backlog, and ran the sprint ceremonies."

- "I translated ambiguous business problems into concrete data requirements that engineers could execute."

- "Every project was treated as a product — with users, success metrics, and iteration cycles."

- "The dashboards are not just reports. They changed how executives make decisions."